SolidSafe

CI/CD Pipeline and Infrastructure

Contractor Brief

Issued: 8 July 2026

Required by: End of Sprint 1 (Week 2 from project start)

Handover session: Required before this engagement is considered complete

This brief defines the complete scope, technical requirements, acceptance criteria, and handover expectations for a DevOps contractor engagement. The in-house team will begin application development during the same sprint. The CI/CD pipeline and infrastructure must be delivered and handed over by end of Week 2 so the application team can deploy to staging without contractor involvement from Sprint 2 onwards.

# 1. Context and Objective

SolidSafe is a multi-tenant SaaS backup platform. The in-house team is 1–3 full-stack engineers working in two-week sprints. The application is written in Python 3.12+ with FastAPI, Temporal workflow orchestration, MinIO object storage, PostgreSQL, Vault CE, and Redis — all self-hosted on an existing Kubernetes cluster.

The objective of this engagement is to deliver a production-grade CI/CD pipeline and local development environment that the in-house team can own, extend, and operate without contractor involvement from Sprint 2.

What success looks like

A developer can run 'docker compose up' and have a fully functional local environment in under two minutes.

A push to any branch triggers the Stage 1 pipeline (mypy, ruff, pytest unit tests) in under three minutes.

A merge to main triggers the full integration test suite and, on passing, automatically deploys to staging.

A git tag triggers a production deployment that requires Stage 2 to have passed on the same commit SHA.

At handover, an in-house engineer can explain every component, make a basic change unassisted, and knows where everything is.

# 2. Scope

The following is the complete deliverable. Nothing outside this scope is expected or authorised without a written change to this brief.

## 2.1  Local development environment (Docker Compose)

A single docker-compose.yml in the repository root. Target: under two minutes from 'docker compose up' to ready on a MacBook with a warm Docker cache.

| Service | Image | Port | Notes |
| --- | --- | --- | --- |
| PostgreSQL | postgres:16 | 5432 | Schema migrations applied on startup. Partition-per-customer schema as defined by in-house team. |
| MinIO | minio/minio | 9000/9001 | S3-compatible object storage. Console on 9001. Bucket created on startup. |
| Vault | hashicorp/vault | 8200 | Dev mode (auto-unsealed). Transit engine enabled. KV v2 at secret/. AppRole auth enabled. |
| Redis | redis:7 | 6379 | Rate limiter and circuit breaker backing store. No persistence required locally. |
| Temporal dev server | temporalio/auto-setup | 7233/8080 | temporal server start-dev. No K8s, no separate Postgres backend. UI on 8080. |
| Seed script | (built from repo) | — | Runs once on startup: provisions dev customer, creates HubSpot credential stub, starts worker. |

NOT in the compose stack

Kafka/Redpanda — not needed locally; the application uses a stub event producer.

KEDA or a full Kubernetes stack — the worker runs as a plain Python process locally, not in a pod.

Vault HA — dev mode is correct locally; a full Raft cluster is disproportionate.

## 2.2  GitLab CI/CD pipeline — four stages

Built against the existing self-hosted GitLab instance. All four stages must be passing before this engagement is complete.

### Stage 1 — Fast checks  (< 3 min, triggers on every push)

- mypy — type checking across the full saas_backup package. Blocks the MR if it fails.

- ruff — linting and import ordering.

- pytest (unit tests only) — does not require the compose stack.

- All three run in parallel.

### Stage 2 — Integration tests  (< 15 min, triggers on MR to main)

- Start the compose stack as GitLab CI service containers (Postgres, MinIO, Vault dev mode, Redis, Temporal dev server).

- pytest full suite including integration tests against real Postgres, real MinIO, and real Temporal dev server.

- No squash merge to main until this passes. This is the gate that keeps main deployable.

### Stage 3 — Staging deployment  (triggers automatically on merge to main)

- Build Docker images for api-service and worker-service, tagged with the full commit SHA.

- Push to GitLab Container Registry.

- Run database migrations as a pre-deployment Kubernetes Job — before new application containers start, not on startup.

- Apply Kubernetes manifests to the staging cluster via helm upgrade --install.

- Run smoke tests against the live staging API (5–10 critical-path requests).

- Notify the team channel on success or failure.

### Stage 4 — Production deployment  (triggers on git tag v[0-9]+.[0-9]+.[0-9]+)

- Identical pipeline to Stage 3, targeting the production cluster.

- Enforces that Stage 2 has passed on the same commit SHA — enforced by the pipeline, not by convention.

- Deployment notifications to the team shared channel.

## 2.3  Kubernetes manifests

For both staging and production clusters. The in-house team provides kubeconfig and namespace; the contractor provides manifests and Helm chart.

| Component | Type | Notes |
| --- | --- | --- |
| api-service | Deployment + Service | FastAPI application. HPA scaling on CPU/memory. |
| worker-service | Deployment | Temporal worker. KEDA ScaledObject scaling on task queue depth. Must exclude rate-limit-backoff items from queue depth metric — see Section 3.3. |
| Database migrations | Kubernetes Job | Runs before new application pods start on each deployment. Uses Alembic. Helm pre-upgrade hook. |
| ConfigMap | ConfigMap | Environment variable configuration per environment (staging, production). |
| Secrets | Secret references | References to Vault-managed secrets. AppRole credentials injected at pod startup. |

## 2.4  Helm chart

A Helm chart wrapping the above manifests. Must support values overrides per environment without duplicating manifests. The in-house team will use this chart for all future deployments — it must be readable and extensible without contractor involvement.

## 2.5  Vault CE configuration

Vault Community Edition is already provisioned. The contractor configures:

- Transit engine: encryption key setup for envelope encryption (CDK per customer).

- KV v2: mounted at secret/ with paths for customer keys and application secrets.

- AppRole authentication: separate AppRole for api-service and worker-service with scoped policies. Credentials injected into pods at startup.

- Audit logging: enabled and directed to stdout for collection by the cluster logging stack.

## 2.6  MinIO configuration

MinIO is already provisioned on existing storage infrastructure. The contractor configures:

- Bucket creation and policies (backup data bucket, Parquet/Iceberg bucket).

- Object Lock enabled in GOVERNANCE mode on the backup data bucket.

- Service account credentials created and stored in Vault for application access.

- Bucket lifecycle policies — placeholder configuration; specific values to be confirmed by the in-house team.

## 2.7  PostgreSQL configuration

CloudNativePG operator is already deployed. The contractor configures:

- A CloudNativePG Cluster resource for the application database (separate from Temporal's Postgres).

- Automated backups via CloudNativePG's built-in facilities.

- PgBouncer connection pooling configured and deployed.

- Partition-creation script applied on startup — the in-house team provides the schema migration SQL.

## 2.8  Monitoring integration

The monitoring stack decision (Zabbix vs Prometheus/Grafana) is being resolved by the in-house team in Sprint 1. The in-house team will confirm the decision by end of Day 1 of the engagement.

- Wire Prometheus metrics from Temporal and KEDA into whatever scrape target is confirmed.

- If Prometheus/Grafana: deploy service monitors for api-service, worker-service, and Temporal. Provide a basic Grafana dashboard (task queue depth, worker pod count, deployment status).

- If Zabbix-only: provide Zabbix agent configuration for the above metrics, noting any that cannot be bridged from Prometheus format.

# 3. Technical Constraints and Interface Requirements

These constraints are not negotiable without a written change to this brief — downstream application code depends on them.

## 3.1  Environment variable naming

The application reads configuration from these exact variable names. Do not introduce alternative names or aliases.

| Variable | Used by | Value |
| --- | --- | --- |
| VAULT_ADDR | api-service, worker-service | http://vault:8200 |
| VAULT_ROLE_ID | api-service, worker-service | AppRole role ID — injected from Secret |
| VAULT_SECRET_ID | api-service, worker-service | AppRole secret ID — injected from Secret |
| TEMPORAL_HOST | worker-service | temporal:7233 |
| TEMPORAL_NAMESPACE | worker-service | default |
| DATABASE_URL | api-service, worker-service | postgresql://user:pass@pgbouncer:5432/solidsafe |
| REDIS_URL | worker-service | redis://redis:6379/0 |
| MINIO_ENDPOINT | worker-service | minio:9000 |
| MINIO_ACCESS_KEY | worker-service | from Vault — injected at startup |
| MINIO_SECRET_KEY | worker-service | from Vault — injected at startup |
| MINIO_BUCKET_BACKUP | worker-service | solidsafe-backup |
| MINIO_BUCKET_PARQUET | worker-service | solidsafe-parquet |
| ENVIRONMENT | api-service, worker-service | staging OR production |

## 3.2  Docker image naming

- api-service: registry.gitlab.example.com/solidsafe/api-service:{SHA}

- worker-service: registry.gitlab.example.com/solidsafe/worker-service:{SHA}

- {SHA} is the full Git commit SHA. The production pipeline enforces that the SHA matches a commit on which Stage 2 passed.

## 3.3  KEDA configuration — rate-limit backoff exclusion

The worker-service KEDA ScaledObject must scale on effective queue depth — defined as total task queue depth minus tasks currently in rate-limit backoff. Without this, KEDA scales up worker pods in response to rate-limit pressure, which makes the problem worse rather than better.

The in-house team will provide the specific Prometheus metric name that the worker exports for backoff task count. If the metric is not yet available during the engagement, leave a clearly documented placeholder in the ScaledObject manifest.

## 3.4  Migration job ordering

Database migrations must run as a Kubernetes Job before new application pods start — not on application startup. Enforced via a Helm hook (helm.sh/hook: pre-upgrade). If the migration Job fails, the deployment must halt and the team channel must be notified.

## 3.5  Seed script contract

The local development seed script runs once on compose startup and must be idempotent. It must:

- Create a Postgres customer partition for dev customer (customer_id: 'dev-customer-001').

- Generate and store a CDK in Vault at secret/customers/dev-customer-001/cdk.

- Create a HubSpot integration credential stub (access_token: 'dev-token', portal_id: 'dev-portal').

- Start the Temporal worker process (python -m saas_backup.workers.main).

# 4. Acceptance Criteria

The engagement is complete when every item below is confirmed by the in-house team. The handover session (Section 5) is the formal acceptance gate.

## 4.1  Local environment

- 'docker compose up' completes in under two minutes on a MacBook with a warm Docker cache.

- All six services start without errors and pass their health checks.

- The seed script runs to completion and the dev customer is queryable in Postgres.

- The Temporal UI at localhost:8080 shows the dev worker connected and polling.

- An in-house engineer can shut down and restart the environment without data loss (Postgres and MinIO data persisted in named Docker volumes).

## 4.2  CI/CD pipeline

- Stage 1 completes in under 3 minutes on a typical push (no compose stack).

- Stage 2 completes in under 15 minutes on a MR to main.

- A merge to main that passes Stage 2 automatically deploys to staging within 10 minutes of merge.

- A git tag matching v* on a commit where Stage 2 passed triggers a production deployment.

- A git tag on a commit where Stage 2 has NOT passed fails at the SHA verification step — it does not deploy.

- A failed Stage 3 or Stage 4 deployment sends a notification to the team channel with the job URL and failure reason.

## 4.3  Infrastructure

- Staging and production clusters both have api-service and worker-service running and healthy.

- A Helm upgrade to a new image tag completes without downtime (rolling update, one pod at a time).

- The migration Job runs and completes before new pods start on each deployment.

- Vault AppRole credentials are injected into pods correctly — the application can read and write Vault secrets without hardcoded credentials.

- MinIO buckets exist with Object Lock enabled on the backup bucket.

- KEDA autoscales the worker-service in response to task queue depth changes (demonstrated during handover).

## 4.4  Handover

- An in-house engineer can add a new environment variable to the ConfigMap and deploy without contractor assistance.

- An in-house engineer can roll back a deployment to the previous image tag without contractor assistance.

- An in-house engineer can identify why a pipeline stage failed from the GitLab CI logs without contractor assistance.

- All configuration files are in the repository — no configuration exists only on the contractor's machine or in an undocumented location.

# 5. Handover Requirements

No work is considered complete until the handover session has taken place and the in-house team can make basic changes without the contractor present. The handover session is a hard requirement, not an optional courtesy.

## 5.1  Handover session format

Two to three hours. The contractor walks the in-house team through:

- What was built and where it lives in the repository — every file, every directory, the purpose of each.

- How to extend the pipeline — adding a new stage, adding a new environment variable, changing the deploy target.

- How to debug a failure — where to look when a pipeline stage fails, when a pod fails to start, when a deployment hangs.

- Known limitations — anything incomplete, approximate, or that will need revisiting as the application evolves.

- Live demonstration of KEDA autoscaling by artificially increasing task queue depth during the session.

## 5.2  Documentation deliverables

The following must be in the repository at handover:

- README.md — how to start the local environment, run the test suite, trigger a deployment.

- docs/infrastructure/pipeline.md — each pipeline stage: what triggers it, what it does, what blocks it.

- docs/infrastructure/environments.md — local, staging, and production: purpose, how to access each.

- docs/infrastructure/vault.md — Vault configuration, AppRole setup, how to rotate credentials, what paths exist.

- docs/infrastructure/keda.md — ScaledObject configuration, the rate-limit backoff metric, how to tune scaling parameters.

- docs/runbooks/rollback.md — step-by-step procedure to roll back a deployment to the previous image tag.

## 5.3  Post-handover support

The contractor is available for up to five hours of questions during the two weeks following handover. Questions should be submitted in writing so answers are documented. This is not a retainer — it is a short tail for clarification only.

# 6. What the Contractor Needs from the In-House Team

The contractor cannot start or complete this engagement without the following items. The in-house team commits to providing each by the date shown.

| Item | Required by | Notes |
| --- | --- | --- |
| Staging cluster kubeconfig and namespace | Day 1 | Read/write access to the application namespace. Cluster-admin not required. |
| Production cluster kubeconfig and namespace | Day 3 | Required for staging-to-production parity validation before the engagement ends. |
| GitLab project URL and developer access | Day 1 | Maintainer access required to configure CI/CD pipeline. |
| GitLab Container Registry credentials | Day 1 | For pushing built images during pipeline testing. |
| Monitoring stack decision (Zabbix vs Prometheus) | End of Day 1 | Determines Section 2.8 implementation path. Cannot be deferred past Day 1. |
| Schema migration SQL (for migration Job) | Day 2 | Even a minimal migration is sufficient for acceptance testing. |
| Postgres partition-creation script | Day 2 | For the seed script to provision the dev customer partition. |
| Vault instance URL and initial root token | Day 1 | For AppRole and Transit engine setup. Root token revoked after setup. |
| MinIO endpoint, access key, and secret key | Day 1 | For bucket and policy configuration. |

# 7. Out of Scope

The following are explicitly out of scope. They may be valid future contractor engagements.

- Application code — the contractor does not write, review, or modify Python application code.

- Temporal server installation or configuration — Temporal is deployed by the in-house team. The contractor configures KEDA to scale against it and wires it into the compose stack.

- Security penetration testing or security review — the in-house team owns the security posture of the application.

- Customer-facing dashboard or frontend — a separate engagement scoped for the Stage 1/2 boundary.

- Load testing or performance benchmarking — the in-house team owns the load-test harness.

- Ongoing infrastructure maintenance or on-call support — the in-house team operates the infrastructure after handover.

- Monitoring alert rule design — the contractor wires the monitoring integration; the in-house team defines the alert rules.

- SSL/TLS certificate management — assumed to be handled by the existing cluster ingress controller.

# 8. Questions and Clarifications

Questions about this brief should be submitted in writing before the engagement begins. The primary point of contact for technical questions is the in-house engineering lead. Scope changes require written agreement from both parties — verbal agreements during the engagement do not constitute a change to this brief.

Acceptance of this brief

By beginning work against this brief, the contractor confirms they have read and understood the scope, constraints, and acceptance criteria, and agree that the handover session is a hard requirement before the engagement is considered complete. Contractor name: _______________________________________________ Date accepted: _______________________________________________